# Recommended Databricks Team Roadmap

You have completed Phase 4: connecting the shared GitHub repository to Databricks Git folders. Therefore, the team can now begin the actual hands-on workflow using:

- One shared GitHub repository

- One Git folder clone per team member

- One branch per person and per weekly topic

- One shared dataset and shared lakehouse architecture

- Pull requests for merging work into main

The roadmap below keeps the team focused on one main topic per week, while allowing each person to explore a different deep-dive area.

## Important Git and Workspace Alignment

Each team member’s Databricks Git folder should contain the full repository, not only their personal directory.

Each person should work mainly inside their own folder:

dev_person1/

dev_person2/

dev_person3/

Shared production-style notebooks should be placed under:

notebooks/shared/

Recommended weekly branch naming:

week1-ingestion-person1

week1-ingestion-person2

week1-ingestion-person3

Every week should end with:

- Individual demonstrations

- Integration into the shared workflow

- Pull requests to main

- Review by another team member

- Documentation under docs/

- A short retrospective noting blockers and lessons learned

## Common Project Scenario

Use one business domain throughout the entire project. Your e-commerce idea is suitable.

Suggested entities:

- Customers

- Products

- Orders

- Order items

- Payments

- Returns

- Currency exchange rates

Suggested architecture:

Landing Volume

↓

Bronze

↓

Silver

↓

Gold

↓

Analysis and Dashboards

Suggested Unity Catalog structure:

team_lakehouse

├── raw_files

├── bronze

├── silver

└── gold

This allows all weekly exercises to build on the same data rather than creating disconnected examples.

## Overall Timeline

| Week | Main team topic | Primary outcome |
| --- | --- | --- |
| Week 1 | Data ingestion | Multiple ingestion methods feeding Bronze |
| Week 2 | Validation, transformation and Delta tables | Reliable Silver and Gold pipeline |
| Week 3 | Data quality engineering | Automated quality rules and quarantine handling |
| Week 4 | Data analysis and business metrics | Reusable analytical datasets |
| Week 5 | Dashboarding and reporting | Stakeholder-ready dashboards |
| Week 6 | Orchestration and production workflows | Scheduled and event-driven execution |
| Week 7 | Governance, security, performance and monitoring | Production-readiness practices |
| Week 8 | End-to-end capstone and operational handover | Complete integrated solution |

The first two weeks align closely with the roadmap documents you already created.

## Week 1 — Data Ingestion

Team objective

Bring data from multiple sources into the shared bronze layer while understanding the differences between ingestion methods.

Shared team work

- Finalize the e-commerce data model.

- Decide the source formats and source systems.

- Create the landing-zone conventions in the Unity Catalog Volume.

- Agree on file naming, table naming and ingestion metadata standards.

- Define how each ingestion method will write to Bronze.

- Create the first end-to-end ingestion folder structure in Git.

Person 1 — File ingestion and Auto Loader

Focus on:

- CSV, JSON and Parquet ingestion

- Uploading files to the Unity Catalog Volume

- COPY INTO

- Auto Loader

- Incremental ingestion

- Schema inference and schema evolution

- Schema hints

- Rescued data

- Checkpoints and schema locations

- Available-now processing

- Duplicate-file and reprocessing behavior

Deliverable:

- Parameterized landing-to-Bronze ingestion notebook

- Schema evolution observations

- File ingestion documentation

Person 2 — Managed and UI-based ingestion

Focus on:

- Standard Databricks ingestion options

- File-upload table creation

- Marketplace or Delta Sharing datasets

- Managed connectors available in your environment

- Lakeflow Connect capabilities

- Connector limitations and configuration requirements

- Source-to-Bronze ingestion patterns

Deliverable:

- Connector capability matrix

- Working managed or UI-based ingestion example

- Documentation of what is and is not available in your environment

Person 3 — JDBC, federation and ingestion operations

Focus on:

- Dockerized PostgreSQL or another relational source

- JDBC ingestion

- Lakehouse Federation

- Connections and foreign catalogs

- Batch reads versus query-based access

- Incremental ingestion considerations

- Source credentials and connection handling

- Basic file-arrival or ingestion-trigger concepts

Deliverable:

- Working relational-source integration

- Federated query or JDBC ingestion example

- Comparison of JDBC ingestion and federation

Week 1 integration

All three paths should feed the same Bronze layer using a consistent naming approach, for example:

bronze.orders_autoloader

bronze.customers_file_ingestion

bronze.products_jdbc

bronze.exchange_rates_managed

## Week 2 — Validation, Transformation and Delta Tables

Team objective

Convert raw Bronze data into trusted Silver and Gold datasets using both declarative and notebook-based approaches.

Shared team work

- Define table contracts.

- Agree on primary business keys.

- Define required and nullable columns.

- Decide where deduplication occurs.

- Identify tables requiring SCD Type 1 or SCD Type 2.

- Design the Bronze-to-Silver-to-Gold flow.

- Review Delta transaction history and table lifecycle concepts.

Person 1 — Lakeflow Declarative Pipelines and expectations

Focus on:

- Streaming tables

- Materialized views

- Bronze-to-Silver-to-Gold pipelines

- Data expectations

- Warn, drop and fail behaviors

- Quarantine patterns

- Pipeline event logs

- CDC processing

- SCD Type 1 and SCD Type 2 patterns

Deliverable:

- Working declarative pipeline

- Quarantine implementation

- Event-log quality reporting notebook

Person 2 — PySpark and SQL transformation patterns

Focus on:

- Schema enforcement

- Schema evolution

- Assertions

- Deduplication

- Window functions

- Null handling

- Joins

- MERGE

- Pivot and unpivot

- Arrays and maps

- UDF considerations

- Pure notebook-based Silver and Gold construction

Deliverable:

- Notebook-based transformation pipeline

- Reusable MERGE examples

- Comparison between notebook transformations and declarative pipelines

Person 3 — Delta internals and orchestration foundations

Focus on:

- Delta transaction history

- Time travel

- Restore operations

- OPTIMIZE

- Liquid clustering

- VACUUM

- Deletion vectors

- Shallow and deep clones

- Change Data Feed

- Basic Lakeflow Jobs

- Asset Bundle structure

Deliverable:

- Delta internals demonstration notebook

- Initial multi-task job

- Starter Databricks Asset Bundle configuration

Week 2 integration

The target flow should be:

Files / JDBC / Managed Sources

↓

Bronze

↓

Validation and cleansing

↓

Silver

↓

Business aggregations

↓

Gold

## Week 3 — Data Quality Engineering

Team objective

Build a repeatable data quality framework rather than performing isolated validation checks inside individual notebooks.

Shared team work

Define common rules for:

- Completeness

- Uniqueness

- Valid values

- Referential integrity

- Freshness

- Volume anomalies

- Duplicate records

- Schema changes

- Business-rule validation

Person 1 — Pipeline-based data quality

Focus on:

- Expectations in pipelines

- Quality metrics

- Failed-row handling

- Quarantine design

- Quality thresholds

- Quality reporting from pipeline event logs

Deliverable:

- Standardized quality rules inside the main pipeline

Person 2 — Framework-based validation

Focus on:

- Reusable PySpark validation functions

- Rule configuration tables or files

- Assertion patterns

- Validation result tables

- Pass/fail summaries

- Error categorization

Deliverable:

- Reusable data-quality utility package or notebook module

Person 3 — Monitoring and alerting

Focus on:

- Job and pipeline monitoring

- Data freshness monitoring

- Row-count monitoring

- Schema-change detection

- Failure notification design

- Quality summary dashboard or report

Deliverable:

- Data-quality monitoring notebook

- Operational quality summary

Week 3 integration

Create shared tables such as:

silver.orders_quarantine

gold.data_quality_summary

gold.pipeline_run_quality

## Week 4 — Data Analysis and Business Metrics

Team objective

Use trusted Silver and Gold data to answer realistic business questions.

Shared team work

Define the main business questions, such as:

- What is total revenue by month?

- Which products generate the most revenue?

- What is the customer repeat-purchase rate?

- Which regions have the highest order volume?

- What is the return rate?

- What is the average order value?

- Which customers are inactive?

- What are the top and declining product categories?

Person 1 — Customer analytics

Focus on:

- Customer segmentation

- New versus returning customers

- Customer lifetime metrics

- SCD2 customer analysis

- Retention and repeat purchases

Deliverable:

- Customer analytics Gold tables

Person 2 — Sales and product analytics

Focus on:

- Revenue metrics

- Product performance

- Category analysis

- Order trends

- Average order value

- Profit or margin analysis if the dataset supports it

Deliverable:

- Sales and product analytics Gold tables

Person 3 — Operational and anomaly analysis

Focus on:

- Returns

- Failed or delayed orders

- Unusual sales patterns

- Data volume anomalies

- Trend analysis

- Change Data Feed-based analysis

Deliverable:

- Operational analytics tables

- Anomaly-analysis notebook

Week 4 integration

Create a clearly documented semantic layer under gold, with tables named according to business purpose rather than ingestion method.

For example:

gold.monthly_sales

gold.customer_segments

gold.product_performance

gold.order_operations

gold.return_analysis

## Week 5 — Dashboarding and Reporting

Team objective

Turn Gold-layer outputs into understandable dashboards for business users.

Shared team work

- Identify dashboard audiences.

- Agree on common KPI definitions.

- Select the final dashboard pages.

- Standardize filters and date ranges.

- Validate dashboard numbers against Gold tables.

- Document the meaning of every KPI.

Person 1 — Executive dashboard

Focus on:

- Revenue

- Orders

- Customers

- Average order value

- Growth trends

- Regional performance

Deliverable:

- Executive overview dashboard

Person 2 — Sales and product dashboard

Focus on:

- Product ranking

- Category performance

- Sales trends

- Top and bottom products

- Product and region filters

Deliverable:

- Sales performance dashboard

Person 3 — Data quality and operations dashboard

Focus on:

- Pipeline status

- Data freshness

- Quality scores

- Quarantined records

- Failed runs

- Source-level ingestion statistics

Deliverable:

- Operations and data-quality dashboard

Week 5 integration

All dashboards should use the Gold layer rather than directly querying raw or Bronze data.

## Week 6 — Orchestration and Production Workflow

Team objective

Automate the full pipeline from ingestion through reporting.

Shared team work

Design and implement:

File arrival / schedule

↓

Ingestion task

↓

Validation task

↓

Transformation pipeline

↓

Quality-check task

↓

Gold refresh

↓

Dashboard-ready output

Person 1 — Lakeflow Jobs

Focus on:

- Multi-task jobs

- Task dependencies

- Retries

- Parameters

- File-arrival triggers

- Scheduled execution

- Conditional execution

- Run monitoring

Deliverable:

- Operational multi-task job

Person 2 — Asset Bundles and environment management

Focus on:

- Databricks Asset Bundle structure

- Variables and targets

- Development and production configuration

- Bundle validation

- Bundle deployment

- Environment-specific settings

Deliverable:

- Deployable Asset Bundle in the repository

Person 3 — GitHub-based CI/CD

Focus on:

- Pull request checks

- Bundle validation on pull requests

- Deployment workflow design

- Branch-based promotion

- Release tagging

- Deployment documentation

Deliverable:

- Basic GitHub Actions workflow or documented CI/CD design

## Week 7 — Governance, Security, Performance and Monitoring

Team objective

Understand what is required to make the solution maintainable and closer to production quality.

Person 1 — Unity Catalog governance

Focus on:

- Catalog, schema and table permissions

- Volume permissions

- Ownership

- External locations

- Lineage

- Sensitive-column handling

- Secret management

Deliverable:

- Access-control matrix

- Governance documentation

Person 2 — Performance and cost optimization

Focus on:

- Partitioning considerations

- Liquid clustering

- File sizing

- OPTIMIZE

- Caching considerations

- Query performance

- Warehouse and compute selection

- Avoiding unnecessary scans

Deliverable:

- Before-and-after performance comparison

- Optimization recommendations

Person 3 — Observability and recovery

Focus on:

- Audit logs

- Job run history

- Pipeline event logs

- Failure recovery

- Time travel

- Restore procedures

- Backfill strategy

- Incident documentation

Deliverable:

- Monitoring and recovery runbook

## Week 8 — End-to-End Capstone

Team objective

Run the complete platform workflow as one integrated project.

Required end-to-end flow

Source systems and files

↓

Landing Volume

↓

Bronze ingestion

↓

Schema and validation checks

↓

Silver transformations

↓

Delta maintenance and CDC

↓

Gold aggregations

↓

Quality verification

↓

Dashboards and reporting

↓

Monitoring and operational documentation

Person 1 — Ingestion and pipeline owner

Validate:

- New file arrival

- Incremental processing

- Schema evolution

- Bronze and Silver updates

- Pipeline execution

Person 2 — Transformation and analytics owner

Validate:

- Business rules

- Deduplication

- SCD behavior

- Gold aggregations

- KPI correctness

Person 3 — Operations and delivery owner

Validate:

- Job dependencies

- Quality results

- Dashboard refresh

- GitHub workflow

- Failure and recovery process

Final team deliverables

The repository should contain:

databricks-lakehouse-practice/

├── dev_person1/

├── dev_person2/

├── dev_person3/

├── ingestion/

├── validation/

├── transform/

├── utils/

├── notebooks/

│   └── shared/

├── docs/

├── data/

├── databricks.yml

├── README.md

└── .gitignore

The final documentation should include:

- Architecture diagram

- Source and ingestion matrix

- Data model

- Table contracts

- Data-quality rules

- Transformation design

- Job dependency diagram

- Dashboard KPI definitions

- Git branching workflow

- Deployment instructions

- Governance and permissions

- Troubleshooting and recovery steps

## Recommended Weekly Operating Rhythm

Day 1 — Team design session

- Understand the weekly topic.

- Agree on the shared design.

- Define each person’s deep-dive track.

- Create branches and task ownership.

- Confirm the expected integration point.

Days 2–5 — Individual deep work

Each person:

- Works in their own development folder.

- Uses their own branch.

- Documents observations.

- Creates a working notebook or configuration.

- Avoids changing shared assets unnecessarily.

Day 6 — Integration

- Bring individual outputs into the shared workflow.

- Resolve naming, schema and design differences.

- Run the complete flow.

- Fix integration issues.

Day 7 — Teach-back and review

- Each person demonstrates their area.

- Another member reviews the implementation.

- Merge approved work through pull requests.

- Update the README and documentation.

- Record blockers and decisions.

## One Important Adjustment to Your Current Documents

Your existing Week 1 and Week 2 plans are technically ambitious and useful, but they contain many advanced topics. Treat the following as stretch goals if the core workflow is not yet stable:

- Multiple managed connectors

- Extensive Delta internals

- Custom UDF comparisons

- Full CDC and SCD implementation

- GitHub Actions deployment

- Liquid clustering and deletion-vector experiments

- Complex federation scenarios

The priority should always be:

Working ingestion

→ Correct Bronze tables

→ Reliable validation

→ Correct Silver tables

→ Useful Gold tables

→ Accurate dashboard

→ Automated execution

This sequence will ensure that the team does not spend too much time exploring isolated Databricks features without completing a functioning end-to-end solution.